PRODUCT + TECHNICAL MASTER PLAN

# CALIBER STUDIO

AI-native, multi-engine game creation

Direct editing. Asynchronous agents. Production-ready assets. Immersive styles.

Caliber connects creative direction, agents, assets, and game engines.

Definitive Master Plan v4

July 21, 2026

Web private alpha -> Godot -> Unity -> Unreal

# Document control

| Field | Value |
| --- | --- |
| Document | Caliber Studio Product and Technical Master Plan |
| Version | 4.0 |
| Status | Definitive working plan |
| Date | July 21, 2026 |
| Planning horizon | Web private alpha through Godot, Unity, and Unreal adapters |
| Primary outcome | A polished, directly editable, agent-built Web3D vertical slice published to a URL |

STRATEGIC DECISION Build Caliber as the AI production control plane around proven rendering and game engines. Prove the complete workflow on Web3D, then transfer it to Godot, Unity, and Unreal through native adapters.

# Contents

The headings below mirror Word's Navigation Pane for quick browsing.

1. Executive summary	3

2. Product boundaries	3

3. Target experience and first game	4

4. Product interface	5

5. Platform strategy	6

6. System architecture	7

7. Technology stack	8

8. Web renderer strategy	9

9. Style Packs and immersion	9

10. Asset Foundry	11

11. Multi-agent collaboration	13

12. Direct editing and change safety	13

13. Engine adapter contract	14

14. Performance and smoothness	15

15. Playtesting and validation	16

16. Persistence, security, and source control	16

17. Delivery roadmap	18

18. Team and operating model	18

19. Metrics	19

20. Risks and decision gates	20

21. Definitions of done	21

Appendix A. Initial MCP tool surface	22

Appendix B. Initial backlog	22

Appendix C. Official technical sources	23

Final product statement	24

# 1. Executive summary

Caliber Studio is an AI-native, multi-engine game production environment. It combines prompting, code, durable tasks, direct scene editing, asset generation, style systems, playtesting, performance control, and publishing in one continuous loop.

PRODUCT PROMISE A creator chooses a style, describes a game experience, watches specialized agents work asynchronously, directly edits the live scene at any time, validates quality and performance, and publishes or exports the result.

## The five product pillars

- Create. Prompting, plans, code, and agent collaboration remain visible and reviewable.

- Edit. The game viewport is directly editable with selection, gizmos, an inspector, undo, and stable object identities.

- Generate. Asset Foundry produces and processes art, models, textures, rigs, animation, and later audio.

- Immerse. Versioned Style Packs coordinate rendering, assets, camera, animation, atmosphere, feedback, and audio.

- Ship. Caliber runs playtests, performance checks, builds, release validation, and publishing.

## Initial market promise

The first credible promise is not a complete AAA-sized game from one prompt. It is an AAA-inspired level of polish within a controlled scope: a five-to-ten-minute Web3D vertical slice with a coherent world, strong assets, responsive interaction, stable frame pacing, and a complete gameplay loop.

# 2. Product boundaries

## What Caliber owns

- Project understanding, game intent, and structured memory.

- Durable asynchronous task orchestration and agent permissions.

- Safe revisions, locks, changesets, approvals, and recovery.

- Asset generation, processing, lineage, licensing metadata, and quality gates.

- Style Packs, immersion profiles, playtests, performance budgets, and release evidence.

- A common engine-adapter contract and a consistent production interface.

## What engines own

- Rendering, physics, audio playback, native resources, and platform packaging.

- Engine-specific scene and scripting formats.

- Native editor surfaces when Caliber connects to Godot, Unity, or Unreal.

## Explicit non-goals

- Building a new renderer or physics engine.

- Perfectly converting a finished game between unrelated engines.

- Treating every AI-generated asset as production-ready.

- Supporting four engines at production quality on day one.

- Promising photoreal hero art without technical-art and human review.

- Mixing Three.js and Babylon.js inside one shipped project.

# 3. Target experience and first game

## Initial user

The first user is a technically curious solo creator or small game team that wants a polished prototype without manually coordinating every code, content, environment, and testing task.

## Reference vertical slice

| Dimension | Target |
| --- | --- |
| Format | Five-to-ten-minute third-person action and exploration game |
| World | One compact environment split into three streamed areas |
| Gameplay | One traversal or combat mechanic, one objective, one interaction system |
| Opposition | Two enemy or hazard types |
| Presentation | Stylized Atmospheric Adventure Style Pack, spatial audio, effects, polished camera |
| Assets | Modular environment kit, normal props, and a small set of hero assets |
| Delivery | Playable desktop-browser URL with WebGPU preference and WebGL 2 fallback |
| Performance | 1080p, 60 FPS target on defined reference hardware |

## Core creator journeys

- Start from intent. Define genre, camera, art direction, target hardware, scope, and the first complete gameplay loop.

- Directly edit. Click an object, inspect it, move it, replace its material or source asset, and undo safely.

- Generate an asset. Create a style-aware brief, compare candidates, process the winner, validate it, and import it.

- Build an environment. Decompose a world into a graybox, modular kit, hero landmarks, props, lighting, effects, audio, and navigation.

- Collaborate with agents. Run code, scene, asset, performance, and test work asynchronously with explicit ownership.

- Playtest and repair. Reproduce failures with captured input, screenshots, state, logs, and performance evidence.

- Publish. Build a reproducible release, validate it in a clean browser, and publish a preview URL.

# 4. Product interface

Figure 1. The Caliber Web Studio operating model.

## Primary surfaces

- Left workspace. Create, Code, Tasks, Agents, and Changes expose intent, execution, ownership, evidence, and review.

- Right viewport. Selection, transform gizmos, drag-to-place, Edit, Play, Review, performance overlays, and agent-change highlights.

- Inspector. Stable ID, revision, transform, components, mesh, materials, collision, scripts, semantic role, and active owner.

- Asset Foundry tray. Brief, Candidates, Compare, Processing, Validation, Library, and Usage.

- Engine-native panel. Godot, Unity, and Unreal retain their own viewport, hierarchy, inspector, and undo while Caliber adds tasks, agents, assets, and review.

# 5. Platform strategy

| Order | Platform | Purpose | Entry gate |
| --- | --- | --- | --- |
| 1 | Web3D | Prove the complete Caliber experience, direct editing, assets, agents, playtests, and URL publishing. | Immediate |
| 2 | Godot | Prove the workflow transfers to an open native editor and engine. | Web alpha stable |
| 3 | Unity | Serve established C# production workflows and mobile or desktop projects. | Adapter pattern proven |
| 4 | Unreal | Serve high-end C++ and Blueprint production with binary-asset safety. | Demand and specialist capacity |
| 5 | Web2D | Add a separate Phaser-style template using the same Core and Asset Foundry. | Web3D foundation stable |

## Why Web first

- Immediate preview without launching an external editor.

- Direct ownership of the editing experience and hot reload.

- Shareable builds through a URL.

- Straightforward browser automation, screenshots, input replay, and performance measurement.

- Native use of GLB and glTF assets.

- A controlled environment for proving human-agent concurrency.

SCOPE RULE Web is the reference implementation, not a permanent ceiling. The production model must transfer to native engines without pretending that engine-native scenes are universally interchangeable.

# 6. System architecture

Figure 2. Caliber system architecture.

## Caliber Core responsibilities

- Project service. Projects, paths, engine and renderer capabilities, Style Pack versions, and target profiles.

- Event service. Immutable events with actor, source, time, task, and correlation identity.

- Task service. Dependency graphs, worker leases, retries, pause and resume, evidence, and changesets.

- Change service. Expected revisions, operations, diffs, validation, approval, application, and reversal.

- Lock service. Short user-edit leases, agent scopes, exclusive binary locks, and expiry.

- Agent service. OpenCode worker lifecycle, permissions, concurrency, tool scope, and cost.

- Asset service. Provider jobs, downloads, lineage, processing, validation, approval, and import.

- Playtest and build services. Launch, input, capture, reports, reproducible builds, and publishing.

## Protocol split

Caliber deliberately separates high-frequency editor communication from bounded agent commands and large binary artifacts.

| Channel | Use |
| --- | --- |
| Authenticated WebSocket | Selection, drag lifecycle, inspector updates, logs, agent status, and performance samples |
| MCP | Typed bounded project, scene, asset, playtest, validation, and build tools |
| HTTP or file handles | Models, textures, screenshots, videos, builds, and large logs |

# 7. Technology stack

| Responsibility | Technology | Reason |
| --- | --- | --- |
| Caliber Core | Rust | Reliable local service, concurrency, performance, and controlled memory use |
| Web Studio | TypeScript + React | Product UI, browser APIs, and rapid iteration |
| Web renderer | Three.js or Babylon.js | WebGPU/WebGL, glTF, PBR, custom styles, and direct scene control |
| Godot adapter | GDScript first | Fast editor integration; native extension only after profiling |
| Unity adapter | C# | Native Unity editor language |
| Unreal adapter | C++ | Native Unreal editor integration |
| Agent workers | OpenCode | Coding and tool execution under Caliber control |
| Local state | SQLite | Transactional local-first persistence |
| Artifacts | Content-addressed storage | Immutable originals, deduplication, lineage, and cacheability |
| Desktop shell | Tauri later | Optional packaging around the Web Studio and Rust Core |

Electron is not required. The Studio can run in a browser with a local Rust bridge for safe filesystem and process access. Packaging the editor does not determine Web game performance; rendering, scene budgets, loading, and asset processing do.

# 8. Web renderer strategy

| Criterion | Three.js | Babylon.js |
| --- | --- | --- |
| Best fit | Highly customized, artistic, or experimental rendering | Faster delivery of conventional game systems |
| Rendering | WebGPURenderer, WebGL 2 fallback, TSL and node materials | WebGPU/WebGL, PBR, node materials, integrated engine systems |
| Style flexibility | Very high; Caliber shapes more of the stack | High; verify freedom against engine conventions |
| Game systems | Caliber integrates more physics, navigation, animation, and tooling | More integrated cameras, animation, particles, audio, and physics paths |
| Implementation effort | Higher surrounding-engine effort | Lower for traditional mechanics |
| Project rule | One renderer per project | One renderer per project |

## Ten-day bakeoff

The same attractive GLB environment, semantic Style Pack, direct-edit operations, compressed assets, camera, and performance scenario run in both renderers.

- Visual fidelity and Style Pack expressiveness.

- WebGPU and WebGL 2 fallback reliability.

- Selection, transforms, material editing, scene persistence, and undo integration.

- Loading, streaming, compressed assets, frame time, memory, and bundle size.

- Physics, animation, camera, audio, and gameplay integration effort.

- Playtest automation and team development speed.

DECISION RULE Ship one reference renderer in the first alpha. Add the second only after the complete product loop is stable and maintenance capacity is demonstrated.

# 9. Style Packs and immersion

## Style Pack contract

A Style Pack is a versioned production contract shared by humans, agents, Asset Foundry, renderers, native engines, and validation. It is not a collection of prompt adjectives.

- Visual references, permitted usage, shape language, palette, and contrast hierarchy.

- Surface and material language, edge treatment, damage rules, detail density, and texel density.

- Asset prompt templates, negative constraints, and approved material archetypes.

- Lighting, sky, fog, atmosphere, shaders, post-processing, and fallback rules.

- Camera, motion, animation timing, particles, audio, UI, and interaction feedback.

- Target profiles, performance limits, review criteria, and engine compatibility.

## Renderer bindings

The semantic pack remains renderer-neutral while executable details are adapter-specific. A Three.js binding can use TSL, node materials, and WebGPURenderer post-processing. A Babylon binding uses its PBR, node-material, and post-process systems. Godot, Unity, and Unreal later receive native bindings.

## Initial styles

- Stylized Atmospheric Adventure. The alpha pack: readable silhouettes, authored-looking surfaces, warm/cool lighting, expressive particles, smooth third-person camera, and environmental spatial audio.

- Cinematic Science Fiction. Metallic and composite surfaces, emissive accents, restrained bloom, dense atmosphere, and diegetic cues.

- Painterly Dreamscape. Simplified geometry, painterly textures, stylized depth, controlled palette, and experimental shader treatment.

## Immersion profile

- Camera perspective, movement, comfort, and transition rules.

- Input acceleration, smoothing, dead zones, responsiveness, and accessibility.

- Character animation transitions and interaction feedback.

- Environmental reactions, weather, atmosphere, spatial audio, and music transitions.

- Streaming and loading behavior, haptics where available, and diegetic versus screen-space UI.

QUALITY PRINCIPLE Immersion is a measured system. A visually impressive frame does not pass if input feels delayed, camera motion is uncomfortable, feedback is missing, audio is disconnected, or frame pacing is unstable.

# 10. Asset Foundry

Figure 3. Asset Foundry turns provider output into approved game assets.

## Asset categories

- Concept images, mood boards, sprites, UI, icons, decals, and skyboxes.

- Materials, tileable textures, static props, and modular environment kits.

- Characters, creatures, rigs, animation clips, and effects source assets.

- Sound effects, music, and voice as later provider-neutral categories.

## Provider strategy

- Tripo first. Initial 3D provider for text, image, and multiview generation, texturing, low-poly processing, rigging, retargeting, and conversion.

- Meshy benchmark. First comparison and fallback provider across generation, retexturing, remeshing, rigging, animation, and conversion.

- Blender processor. Deterministic local conversion, cleanup, decimation, baking, validation, and turntable rendering.

- Existing assets. Uploads, studio libraries, purchased marketplace content, and open-license sources remain first-class.

## Quality tiers

| Tier | Purpose | Approval rule |
| --- | --- | --- |
| Placeholder | Fast graybox and mechanic validation | Cannot ship |
| Production | Normal game use within technical and visual budgets | Explicit approval after all required gates |
| Hero | Landmarks and focal characters or props | Highest review bar; may require manual DCC work |

## Quality gates

- Geometry. Parseability, orientation, scale, pivot, normals, tangents, topology, triangle budget, LODs, and collision.

- UV and textures. UV validity, texel density, seams, color space, PBR channels, dimensions, compression, and memory.

- Materials. Material count, plausible PBR values, supported shader features, transparency, and fallback.

- Rig and animation. Skeleton, bone budget, weights, deformation, root motion, clip naming, and retarget pose.

- Visual. Pinned Style Pack, silhouette, palette, detail density, gameplay-camera readability, and originality review.

- Engine. Import, save and reload, materials, animation, console errors, and runtime performance.

## Lineage, licensing, and cost

Every asset records the brief, references, prompts, provider, model version, seed when available, artifact hashes, generation cost, processing versions, human edits, source terms, approval identity, engine variants, and usage. Candidate generations remain in the artifact store; only approved sources and runtime assets enter source control.

# 11. Multi-agent collaboration

## Initial roles

| Role | Primary responsibility |
| --- | --- |
| Director | Decompose intent into tasks, dependencies, scopes, and acceptance criteria |
| Code Worker | Implement gameplay or tools code in an isolated Git worktree |
| Scene Worker | Apply structured scene operations through an engine adapter |
| Asset Worker | Create briefs, request candidates, and run Asset Foundry processing |
| Environment Worker | Assemble modular kits and dress a controlled scene scope |
| Test Worker | Run builds and playtests; collect evidence without mutating production resources |
| Performance Worker | Measure budgets and propose optimizations |
| Integrator | Check revisions, conflicts, evidence, tests, and approved integration |
| Repair Worker | Implement the smallest fix for a reproduced failure |

## Human editing has priority

- The client requests a short lease when the user starts editing an object.

- Caliber rechecks the object revision before the transaction begins.

- Conflicting agent mutations wait while the user directly edits.

- The user commits; native undo history is preserved; the revision increments.

- Waiting agents receive the new state and either rebase or escalate.

## Initial concurrency

Start conservatively: one Director, one scene-writing worker, up to two disjoint code workers, one Asset Worker, one read-only Test or Performance Worker, and one Integrator. Expand only after collision, rebase, blocked-time, and integration metrics are healthy.

## Durable work record

The source of truth is the task, resource scope, decisions, changeset, evidence, and approval. Chat remains useful context but is not the production record.

# 12. Direct editing and change safety

## Editor modes

- Edit. Selection and gizmos are active; scene changes persist; simulation is paused or controlled.

- Play. The game owns input; runtime state does not automatically become persistent editor state.

- Review. Proposed changes are overlaid, additions and removals are highlighted, and the user accepts or rejects.

## Unified change model

- Every resource has a stable Caliber ID, engine-native locator, revision, dependency edges, and active lease.

- Every mutation declares expected revisions and an idempotency key.

- Safe text and structured changes use optimistic concurrency.

- Binary assets and fragile shared scenes use exclusive ownership.

- Engine adapters group changes into native undo transactions or provide an explicit compensating reversal.

- Large binary data never moves through MCP.

# 13. Engine adapter contract

## Required capabilities

- Connect and authenticate; report project and adapter capabilities.

- Enumerate scenes and resources; report and inspect selection.

- Apply a transactional changeset with expected revisions and idempotency.

- Support native undo or a compensating reversal.

- Import an approved asset and retain stable Caliber identity.

- Launch and stop playtests; capture logs and screenshots.

- Validate and build the project.

## Native-engine sequence

- Godot. GDScript editor plugin first; native viewport, selection, UndoRedo, GLB import, command-line validation, and desktop or Web export.

- Unity. C# editor package; selection, Undo, Asset Database, scene and prefab scopes, Play Mode, tests, and builds.

- Unreal. C++ editor plugin; native transactions, actor and asset inspection, Play In Editor, source control, One File Per Actor where useful, and binary locks.

NO FAKE UNIVERSAL SCENE Caliber shares intent, stable identities, semantic roles, asset references, task history, and evidence. Detailed scenes remain renderer- or engine-native so advanced engine features are not reduced to a lowest common denominator.

# 14. Performance and smoothness

## Initial target profile

- Desktop browser on defined reference hardware.

- WebGPU preferred with WebGL 2 fallback.

- 1080p reference viewport and 60 FPS target.

- Stable frame pacing, responsive input, and progressive loading.

## Budget dimensions

Each project profile calibrates budgets against actual reference hardware. Caliber does not hard-code invented universal limits.

- Visible triangles, objects, draw calls, materials, and shader variants.

- Texture memory, animation cost, physics bodies, particles, and audio voices.

- Initial download, time to first playable frame, streaming stalls, and JavaScript memory.

- Average and low-percentile frame time, CPU and GPU estimates, and input latency indicators.

## Web optimization pipeline

- GLB and glTF runtime interchange with supported mesh compression.

- KTX2 or Basis texture compression, mipmaps, and controlled texture sizes.

- LODs, instancing, culling, light baking, and shader variant control.

- Streamed zones, lazy assets, bundle splitting, compressed audio, and memory-aware unloading.

RELEASE RULE Smoothness is a release criterion, not a final optimization pass. Every integrated changeset may carry a performance delta, and visible quality reductions require review.

# 15. Playtesting and validation

## Evidence loop

- Build or launch an instrumented game target.

- Send recorded input and capture screenshots, state, logs, and performance.

- Evaluate deterministic assertions and visual checkpoints.

- Create a reproducible Repair task when the scenario fails.

- Implement the smallest scoped fix and repeat the scenario plus regressions.

## Verification matrix

| Area | Required evidence |
| --- | --- |
| Core | Unit tests, event replay, lease expiry, idempotency, permissions, and crash recovery |
| Adapter | Connect, selection, inspection, transaction, conflict, undo, reload, import, playtest, validation, and build |
| Web Studio | Browser interaction, gizmos, hot reload, sandbox security, and scene persistence |
| Asset Foundry | Provider contracts, retries, hashes, lineage, processor determinism, quality fixtures, license metadata, and cost limits |
| Game | Input scenario, state assertions, screenshots, console errors, frame-time thresholds, and clean-browser release load |

# 16. Persistence, security, and source control

## Persistence

- SQLite. Projects, events, tasks, leases, revisions, locks, changesets, agent runs, assets, provider jobs, playtests, and builds.

- Event log. Append important state transitions before updating derived state for audit, replay, recovery, and UI streaming.

- Artifact store. Content-addressed immutable originals, processor caching, local storage first, and optional remote object storage.

## Security and privacy

- Core binds to loopback by default and clients use short-lived authentication.

- Provider keys remain in Core or the operating-system keychain.

- Game previews run in a sandbox without credentials or arbitrary host filesystem access.

- Imported files receive signature, type, size, path, and parser safety checks.

- Projects declare whether external providers, specific vendors, or team cloud storage are allowed.

- Agent shell and tool access remain restricted to approved project scope.

## Source control

- Code workers use isolated Git worktrees.

- Web and Godot favor isolated text-based resources.

- Unity coordinates scenes and prefabs carefully.

- Unreal uses source-control-aware binary locks and One File Per Actor where useful.

- Caliber never attempts a blind automatic merge of opaque binary assets.

# 17. Delivery roadmap

| Phase | Duration | Primary deliverable | Exit gate |
| --- | --- | --- | --- |
| 0. Architecture and quality spike | 2 weeks | Renderer bakeoff, Core event, direct transform, Tripo sample, Style Pack v0 | Reference renderer selected from evidence |
| 1. Web editor foundation | 4 weeks | Projects, hierarchy, viewport, gizmos, inspector, undo, modes, style binding | Small scene built without code |
| 2. Safe AI and multi-agent loop | 4 weeks | OpenCode lifecycle, tasks, leases, revisions, changesets, MCP, recovery | User and two disjoint agents without lost edits |
| 3. Asset Foundry alpha | 5 weeks | Provider adapters, candidates, lineage, Blender, validation, approval, replacement | Production asset replaces placeholder safely |
| 4. Immersion, playtest, performance, publish | 5 weeks | Evidence, streaming, camera, audio, performance, release, preview URL | New user completes reference flow |
| 5. Godot adapter | 6-8 weeks | Native plugin, transactions, GLB import, playtest, validation, builds | Shared Caliber concepts work natively |
| 6. Unity adapter | 8-10 weeks | C# editor integration and production workflow | Adapter contract passes |
| 7. Unreal adapter | 10-14 weeks | C++ editor integration and binary-safe production workflow | Adapter contract passes |

## Schedule reality

A focused team of three to four experienced engineers can target the Web private alpha in approximately 18-22 calendar weeks. A solo implementation is more realistically 30-44 focused weeks. Godot, Unity, and Unreal are not included in the Web alpha estimate.

## First 30 working days

| Days | Focus | Observable success |
| --- | --- | --- |
| 1-5 | Initialize monorepo; draft protocol; build Three.js/Babylon scenes; target profile; Style Pack and immersion drafts | Same GLB and style intent captured in both renderers |
| 6-10 | Choose renderer; pin manifest; implement style binding, selection, gizmos, inspector, undo, and persistence | User edits survive refresh and undo |
| 11-15 | Rust Core, SQLite migrations, event replay, authentication, revisions, idempotent mutation | Restart loses no history and duplicates no mutation |
| 16-20 | One OpenCode worker, Director, scene MCP tool, code task, worktree, changeset review | Agent and user edit disjoint objects safely |
| 21-25 | Asset job schema, secret storage, Tripo job, output download, lineage, turntable, first QA report | Candidate appears but cannot import before approval |
| 26-30 | Normalize GLB, pivot, scale, collision, simple budgets, import, placeholder replacement, performance capture | Prompt-to-approved editable game asset works end to end |

# 18. Team and operating model

## Minimum serious Web alpha team

- Product and AI systems lead.

- Senior Web3D and graphics engineer.

- Rust and infrastructure engineer.

- Technical artist or tools artist, at least part time.

Engine phases add specialists: a Godot tools engineer, a Unity editor-tools engineer, and an Unreal C++ editor-tools engineer. Technical art is an early requirement because API success and triangle counts cannot determine whether an asset is visually coherent, deformable, efficient, or ready to ship.

## Engineering operating principles

- One monorepo initially with independently versioned protocol schemas.

- Engine adapters depend on contracts, not Core internals.

- One golden Web3D project exercises assets, character, animation, physics, UI, audio, loading, Style Pack, camera, and feedback.

- Small verified milestones, narrow tests, and explicit acceptance criteria.

- No engine expansion until the current adapter remains maintainable.

# 19. Metrics

NORTH-STAR METRIC Weekly number of user-approved, playtested, performance-passing game improvements.

## Supporting measures

- Creation. Time to first playable scene, prompt-to-visible change, and asset brief-to-approved import.

- Assets. Approval rate, repair rate, variants per approval, cost per approved asset, import success, and style score.

- Agents. Completion, correction, conflict, rebase, blocked time, and duplicate-operation rates.

- Reliability. Crash-free sessions, recovery success, lost-edit count, build success, and adapter contract pass rate.

- Game quality. Frame-time pass rate, time to interactive, budget violations, runtime errors, playtest results, visual regressions, comfort failures, and audio-zone validation.

# 20. Risks and decision gates

## Major risks

| Risk | Consequence | Mitigation |
| --- | --- | --- |
| Four engines too early | No engine feels reliable | Ship Web, then Godot, then expand |
| Two Web renderers before alpha | Double maintenance delays the product | Bake off both; ship one; add the second later |
| Universal scene abstraction | Advanced engine features are lost | Share semantic intent while keeping native scenes |
| Inconsistent generated assets | Game feels like random AI output | Pinned Style Pack, references, variants, and technical-art review |
| Provider output is technically weak | Bad performance or deformation | Processing and quality gates before import |
| Web scene is attractive but slow | Product misses its promise | Continuous target profiles and scene budgets |
| Agent overwrites the user | Trust is lost | User-priority leases, revisions, transactions, and undo |
| Licensing is unclear | Commercial risk | Provenance, terms reference, review, and no silent redistribution |
| Photorealism too early | Unbounded art workload | Start stylized and define explicit quality tiers |
| Browser trust boundary is weak | Credential or filesystem exposure | Sandboxed preview, local Core, scoped tools, and keychain secrets |

## Decision gates

- Gate 1 - Renderer. End of day 10: select Three.js or Babylon.js from visual, style, fallback, editing, loading, performance, bundle, systems, and productivity evidence.

- Gate 2 - 3D provider. Benchmark Tripo and Meshy on the same prop, modular piece, stylized character, and material brief before choosing defaults by asset class.

- Gate 3 - Godot. Start only after safe concurrency, provider-neutral assets, the adapter contract, playtest evidence, and stable Core are proven.

- Gate 4 - Unity and Unreal. Start only with user demand, maintenance capacity, a proven native-adapter pattern, and engine-specific expertise.

# 21. Definitions of done

## Web technical alpha

- Supported desktop browser, selected renderer behind the Web renderer contract, and directly editable viewport.

- Selection, transforms, materials, undo, save, and reload are stable.

- At least two agents work on disjoint tasks while human edits retain priority.

- Core survives restart; changesets are reviewable and reversible.

- One generated 3D asset passes the full pipeline and preserves lineage.

- One versioned Style Pack drives assets, renderer settings, camera, effects, and audio guidance.

- Reference visual, immersion, playtest, and performance checks pass.

- A reproducible release publishes to a preview URL.

## Asset Foundry alpha

- Provider jobs are asynchronous, resumable, cost-limited, and secret-safe.

- Originals are immutable and candidates are comparable.

- Geometry, materials, textures, collision, and engine import are validated.

- Production approval is explicit and asset replacement preserves scene references.

- Provider and processor failures produce actionable reasons.

## Godot adapter alpha

- Native plugin connects to Core and uses native selection and undo.

- Revision conflicts are safe and approved GLB assets import.

- Playtests and validation use the shared evidence schema.

- A small project builds successfully for the selected target.

# Appendix A. Initial MCP tool surface

| Domain | Initial tools |
| --- | --- |
| Project | project.status; project.capabilities; project.search; resource.inspect; resource.dependencies |
| Scene | scene.list; scene.inspect; scene.selection; scene.apply_changeset; scene.validate; scene.save |
| Asset | asset.search; asset.inspect; asset.generate_candidates; asset.get_job; asset.process; asset.validate; asset.approve; asset.import; asset.replace_reference |
| Playtest | playtest.start; playtest.send_input; playtest.capture; playtest.read_state; playtest.stop; playtest.report |
| Build | build.development; build.release; build.report; publish.preview |

All mutation tools require an approved task scope. High-risk operations can require human approval. Asset generation obeys project and task cost ceilings. Idempotency prevents duplicate provider jobs and duplicate scene changes.

# Appendix B. Initial backlog

## P0 - Must prove

- Web3D Studio and renderer decision.

- Versioned Style Pack and one production renderer binding.

- Direct selection, transform, material editing, undo, save, and reload.

- Rust Core persistence, revisions, user-priority leases, and changeset review.

- One OpenCode worker and one bounded scene tool.

- Tripo generation, GLB intake, validation, approval, and import.

- Camera, interaction, environmental audio, performance overlay, and local release build.

## P1 - Private alpha

- Two disjoint workers, durable lineage, Blender processing, compression, and LODs.

- Playtest automation, preview hosting, Style Pack editor, visual reference captures, modular environment workflow, recovery UI, and cost controls.

## P2 and later

- Meshy production routing, second Web renderer, additional Style Packs, teams, cloud Core, Tauri Hub, Web2D, Godot, and audio generation.

- Unity, Unreal, photoreal profile, remote GPU workers, marketplace integrations, terrain pipelines, and console orchestration.

# Appendix C. Official technical sources

- Three.js WebGPURenderer: https://threejs.org/manual/en/webgpurenderer.html

- Three.js post-processing: https://threejs.org/manual/en/post-processing.html

- Three.js WebXR: https://threejs.org/manual/en/webxr-basics.html

- Three.js glTF loader: https://threejs.org/docs/#examples/en/loaders/GLTFLoader

- Babylon.js WebGPU: https://doc.babylonjs.com/setup/support/webGPU/

- Babylon.js glTF import: https://doc.babylonjs.com/features/featuresDeepDive/importers/glTF/

- Babylon.js PBR: https://doc.babylonjs.com/features/featuresDeepDive/materials/using/introToPBR/

- Khronos glTF: https://www.khronos.org/gltf/

- Godot editor plugins: https://docs.godotengine.org/en/stable/tutorials/plugins/editor/index.html

- Godot import plugins: https://docs.godotengine.org/en/stable/tutorials/plugins/editor/import_plugins.html

- Godot 3D gizmos: https://docs.godotengine.org/en/stable/tutorials/plugins/editor/3d_gizmos.html

- Godot Web export: https://docs.godotengine.org/en/stable/tutorials/export/exporting_for_web.html

- Tripo OpenAPI: https://docs.tripo3d.ai/get-started/introduction.html

- Tripo smart low poly: https://docs.tripo3d.ai/mesh-editing/smart-low-poly-p-v2-0-20251225.html

- Tripo rigging: https://docs.tripo3d.ai/animation/rig-v2-5-20260210.html

- Tripo terms: https://www.tripo3d.ai/terms

- Meshy API: https://docs.meshy.ai/en/api

- OpenCode MCP servers: https://opencode.ai/docs/mcp-servers/

- OpenCode SDK: https://opencode.ai/docs/sdk/

- OpenCode server: https://opencode.ai/docs/server/

- MCP transports: https://modelcontextprotocol.io/specification/2025-11-25/basic/transports

# Final product statement

CALIBER STUDIO Caliber is the production system connecting human creative direction, direct visual editing, asynchronous agents, engine-native execution, high-quality assets, versioned styles, immersion, technical-art processing, performance, playtesting, review, and shipping.

Web proves the complete loop first. Godot proves that it transfers to a native open engine. Unity and Unreal extend the same production system to larger professional workflows. The lasting moat is accumulated project understanding, asset lineage, Style Packs, immersion profiles, quality evidence, engine adapters, and a trustworthy human-agent production loop.